TASKFLOW

Real-Time Task Management System

Implementation Plan

Revised Edition — v1.1

Fully Aligned with PRD (TF-PRD-001) and TRD (TF-TRD-001)

| Attribute | Detail |
| --- | --- |
| Document ID | TF-IMP-001-R1 |
| Version | 1.1 (Revised) |
| Date | March 1, 2026 |
| Status | Approved for Development |
| Classification | Internal / Confidential |
| Prepared By | Engineering Team |
| Related Docs | TF-PRD-001 (v1.0), TF-TRD-001 (v1.0) |

# Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | Feb 27, 2026 | Engineering Team | Initial implementation plan |
| 1.1 | Mar 1, 2026 | Engineering Team | Revised to resolve all misalignments with PRD and TRD. Database changed from JSON to SQLite. Design system aligned with TRD. Milestone dates corrected. Socket.IO events reconciled. Seeded data unified. |

# Alignment Reconciliation Log

This revision resolves all discrepancies identified between the original Implementation Plan (v1.0), the PRD (TF-PRD-001), and the TRD (TF-TRD-001). The following table documents each conflict and the resolution applied.

| # | Issue | PRD/TRD Spec | Old Impl Plan | Resolution |
| --- | --- | --- | --- | --- |
| 1 | Database technology | SQLite via better-sqlite3 with WAL mode | JSON file store (db/data.json) | Changed to SQLite per TRD |
| 2 | Typography | Plus Jakarta Sans + DM Serif Display | Inter (Google Fonts) | Changed to TRD fonts |
| 3 | Color palette | #1B3A4B, #4A7C6F, #E8913A, #C0392B | #0052CC, #00875A, #FF8B00, #DE350B | Changed to TRD palette |
| 4 | Omar avatar color | #E8913A (Amber) | #D35400 (Orange) | Changed to #E8913A |
| 5 | Real-time latency | PRD: < 1 second | < 1 second | Confirmed < 1 second |
| 6 | Notification limit | PRD: 20 most recent | Last 50 | Changed to 20 per PRD |
| 7 | Drag-and-drop Kanban | PRD: Could Have / v1.2 | Not mentioned | Excluded from v1.0 |
| 8 | task_completed trigger | Only Manager can complete | N/A | Manager triggers event |
| 9 | Milestone dates | N/A | Arithmetic errors | Recalculated correctly |
| 10 | Socket.IO events | TRD: 8 defined events | 10 events (2 extra) | Aligned to TRD catalog |
| 11 | GET /api/tasks/stats | Defined in TRD | Missing | Added to endpoint list |
| 12 | Database file path | db/database.sqlite | db/data.json | Changed to sqlite path |

# Table of Contents

1. Executive Summary

2. Implementation Phases

2.1 Phase Timeline Overview

2.2 Phase 1: Foundation & Setup (Days 1–2)

2.3 Phase 2: Backend API Development (Days 3–6)

2.4 Phase 3: Real-Time & Notifications (Days 7–8)

2.5 Phase 4: Frontend UI Development (Days 9–13)

2.6 Phase 5: Testing, QA & Deployment (Days 14–15)

3. Project Structure & File Architecture

4. API Endpoint Implementation Plan

5. Real-Time Event Architecture

6. Frontend Component Implementation Plan

6.1 Design System Specifications

6.2 Screen Implementation Breakdown

7. Testing Strategy

8. Milestones & Timeline

9. Risks & Mitigation

10. Deployment & Launch Checklist

11. Approval & Sign-Off

# 1. Executive Summary

## 1.1 Purpose

This Implementation Plan provides a comprehensive, phase-by-phase roadmap for building, testing, and deploying TaskFlow v1.0. It translates the requirements captured in the PRD (TF-PRD-001) and the technical architecture defined in the TRD (TF-TRD-001) into an actionable delivery plan with concrete timelines, milestones, task assignments, and quality gates.

This is Revision 1.1, produced after a formal alignment audit identified 12 discrepancies between the original Implementation Plan and its parent documents. All conflicts have been resolved and are documented in the Alignment Reconciliation Log above.

## 1.2 Scope

This plan covers the full implementation lifecycle from environment setup through production deployment, encompassing backend API development, real-time communication layer, frontend UI construction, integration testing, and launch readiness activities.

## 1.3 Project Overview

| Attribute | Detail |
| --- | --- |
| Project Name | TaskFlow — Real-Time Task Management System |
| Project Type | Greenfield web application (full-stack) |
| Team Size | 4 target users (1 Manager + 3 Employees) |
| Architecture | Three-tier: Express REST API + Socket.IO + Vanilla Frontend |
| Database | SQLite (embedded, zero-config via better-sqlite3 with WAL mode) |
| Real-Time | WebSocket via Socket.IO with auto-reconnect and fallback |
| Hosting | Single-server deployment (localhost:3000) |
| Total Duration | 15 working days across 5 phases |
| Start Date | March 3, 2026 |
| Target Launch | March 21, 2026 |

## 1.4 Technology Stack Summary

| Layer | Technology | Purpose |
| --- | --- | --- |
| Runtime | Node.js v18+ LTS | Server-side JavaScript execution environment |
| Framework | Express.js v4.18+ | HTTP server, REST API routing, middleware |
| Real-Time | Socket.IO v4.7+ | Bidirectional WebSocket communication with auto-reconnect |
| Database | SQLite via better-sqlite3 | Persistent relational storage with WAL mode for crash recovery |
| File Upload | Multer v1.4+ | Multipart form-data handling for file attachments |
| Identifiers | uuid v9+ | RFC4122-compliant UUID v4 generation for all entities |
| Frontend | Vanilla HTML/CSS/JS | Zero-framework UI with modern CSS Grid/Flexbox |
| Charts | Chart.js v4+ (CDN) | Performance analytics visualizations |
| Fonts | Plus Jakarta Sans + DM Serif Display | Professional UI typography per TRD design system |

# 2. Implementation Phases

The project is divided into 5 sequential phases spanning 15 working days. Each phase has a clear objective, concrete deliverables, and a quality gate that must be passed before proceeding.

## 2.1 Phase Timeline Overview

| Phase | Name | Duration | Days | Calendar Dates | Key Milestone |
| --- | --- | --- | --- | --- | --- |
| Phase 1 | Foundation & Setup | 2 days | Days 1–2 | Mar 3–4 | Server boots with seed data |
| Phase 2 | Backend API Development | 4 days | Days 3–6 | Mar 5–10 | All 19 APIs pass testing |
| Phase 3 | Real-Time & Notifications | 2 days | Days 7–8 | Mar 11–12 | Events propagate |
| Phase 4 | Frontend UI Development | 5 days | Days 9–13 | Mar 13–19 | UI complete |
| Phase 5 | Testing, QA & Deployment | 2 days | Days 14–15 | Mar 20–21 | Launch ready |

Note: Calendar dates account for weekends (Mar 8–9 and Mar 15–16 are non-working days).

## 2.2 Phase 1: Foundation & Setup (Days 1–2)

Objective: Establish the project infrastructure, initialize the codebase, configure the development environment, and set up the SQLite database layer with seed data.

| ID | Task | Description | Effort | Priority | Dep. |
| --- | --- | --- | --- | --- | --- |
| T1.1 | Initialize Node.js project | Set up package.json, install Express, Socket.IO, better-sqlite3, Multer, UUID dependencies | 0.5 day | Critical | — |
| T1.2 | Project structure creation | Create directory tree: server.js, public/ (css/, js/, uploads/), db/ | 0.25 day | Critical | T1.1 |
| T1.3 | SQLite database layer | Initialize better-sqlite3 with WAL mode. Create 5 tables (users, tasks, comments, attachments, notifications) per TRD Section 3 schema. Add indexes on foreign keys. | 0.5 day | Critical | T1.2 |
| T1.4 | Seed data configuration | Insert 4 users: Ahmed (Manager, #1B3A4B), Sara (Employee, #4A7C6F), Omar (Employee, #E8913A), Layla (Employee, #8E6BBF) | 0.25 day | Critical | T1.3 |
| T1.5 | Express server setup | Configure Express with JSON middleware, static file serving, CORS headers, error handling middleware | 0.25 day | Critical | T1.4 |
| T1.6 | Environment validation | Ensure uploads/ and db/ directories auto-create; verify server startup on port 3000; test SQLite WAL mode | 0.25 day | High | T1.5 |

Quality Gate: Server starts on port 3000 with npm start. SQLite database auto-creates with 5 empty tables and 4 seeded users. GET /api/users returns all 4 users.

## 2.3 Phase 2: Backend API Development (Days 3–6)

Objective: Implement all REST API endpoints for users, tasks, comments, attachments, notifications, and analytics. Each endpoint must be tested individually with proper error handling and input validation.

| ID | Task | Description | Effort | Priority | Dep. |
| --- | --- | --- | --- | --- | --- |
| T2.1 | User API endpoints | GET /api/users (list all 4), GET /api/users/:id (single user profile) | 0.25 day | Critical | — |
| T2.2 | Task CRUD endpoints | POST /api/tasks (create with validation), GET /api/tasks (list with role-based filtering), GET /api/tasks/:id (detail with joined comments and attachments) | 0.75 day | Critical | T2.1 |
| T2.3 | Task update & delete | PATCH /api/tasks/:id (partial update with notification triggers), DELETE /api/tasks/:id (cascade delete of comments, attachments, and disk files per BR-07) | 0.5 day | Critical | T2.2 |
| T2.4 | Task statistics endpoint | GET /api/tasks/stats — aggregate counts by status, priority; overdue count; per-employee breakdown (per TRD Section 4.3) | 0.25 day | High | T2.3 |
| T2.5 | Comment system | POST /api/tasks/:id/comments (create with notification), GET /api/tasks/:id/comments (chronological thread) | 0.5 day | High | T2.3 |
| T2.6 | File attachment system | POST /api/tasks/:id/attachments (Multer multipart, 10MB limit, MIME validation), GET list, DELETE with disk cleanup; UUID-prefixed filenames | 0.5 day | High | T2.5 |
| T2.7 | Notification system | GET /api/notifications?userId (last 20 per PRD, sorted by time), PATCH mark-read, PATCH mark-all-read; notification creation helper function | 0.5 day | Critical | T2.6 |
| T2.8 | Analytics endpoints | GET /api/analytics/overview, /team, /employee/:id — computed metrics: completion rate, avg time, on-time delivery % | 0.5 day | High | T2.7 |
| T2.9 | API testing & validation | Test all 19 endpoints with curl/Postman; validate error responses (400, 404, 413), edge cases, cascade deletes, role-based access | 0.25 day | Critical | T2.8 |

Quality Gate: All 19 API endpoints return correct responses. Task lifecycle works end-to-end. Cascade delete removes comments, attachments, and files from disk. All errors return proper HTTP status codes with JSON messages.

## 2.4 Phase 3: Real-Time & Notifications (Days 7–8)

Objective: Integrate Socket.IO for bidirectional real-time communication. Implement event routing, notification delivery, toast popups, audio alerts, and online presence tracking.

| ID | Task | Description | Effort | Priority | Dep. |
| --- | --- | --- | --- | --- | --- |
| T3.1 | Socket.IO server setup | Initialize Socket.IO on Express HTTP server; handle connection/disconnection with userId query parameter mapping | 0.5 day | Critical | — |
| T3.2 | Room-based routing | Join users to rooms (user:{userId}); route events to specific rooms per TRD Section 5.4. Manager receives events from all rooms. | 0.25 day | Critical | T3.1 |
| T3.3 | Event emission system | Emit 8 TRD-defined events (task:assigned, task:updated, task:deleted, comment:new, notification:new, progress:update, status:change, user:online) in existing API endpoints. | 0.5 day | Critical | T3.2 |
| T3.4 | Online presence tracking | Track connected users; emit user:online/offline events; 30-second disconnect timeout per PRD US-014 | 0.25 day | Medium | T3.3 |
| T3.5 | Client Socket.IO integration | Connect from browser with userId query parameter; listen for all 8 event types; trigger UI refresh callbacks | 0.25 day | Critical | T3.4 |
| T3.6 | Toast notification system | Slide-in toast from top-right corner with auto-dismiss (8 seconds); accent colors by type using TRD palette; close button; click-to-navigate | 0.25 day | High | T3.5 |
| T3.7 | Audio alert system | Web Audio API chime (< 1 second) on notification; different tones for task assignment vs. updates; mute toggle | 0.25 day | Medium | T3.6 |

Quality Gate: 4 browser tabs open (one per user). Manager creates task → employee receives toast with sound within 1 second. Employee updates progress → Manager board reflects change in real-time. Online/offline dots update correctly.

## 2.5 Phase 4: Frontend UI Development (Days 9–13)

Objective: Build all frontend screens with professional design quality matching the TRD design system (Section 6.4). Implement all interactive components, data visualization, and responsive layouts. Note: Drag-and-drop Kanban is explicitly excluded from v1.0 (deferred to v1.2 per PRD Section 9.2).

| ID | Task | Description | Effort | Priority | Dep. |
| --- | --- | --- | --- | --- | --- |
| T4.1 | Design system & CSS | CSS custom properties matching TRD tokens: Plus Jakarta Sans + DM Serif Display, #1B3A4B palette, 12px card radius, layered shadows, responsive grid | 0.75 day | Critical | — |
| T4.2 | Login screen | 4 user avatar cards (2x2 grid); circular avatars with TRD colors; role badges; click-to-select; redirect by role; responsive stacking | 0.25 day | Critical | T4.1 |
| T4.3 | Manager navigation bar | Fixed top bar: TaskFlow logo, Dashboard/Analytics tabs, notification bell with unread badge, user avatar, logout | 0.25 day | Critical | T4.2 |
| T4.4 | Manager summary row | 4 metric cards: Total Tasks (#1B3A4B), In Progress (#E8913A), Completed (#4A7C6F), Overdue (#C0392B); live-updating via Socket.IO | 0.25 day | High | T4.3 |
| T4.5 | Manager team panel | 3 employee cards with avatars (TRD colors), online status dots, active task count, completion rate mini progress bars | 0.25 day | High | T4.4 |
| T4.6 | Manager Kanban board | 4-column layout (To Do/In Progress/Review/Completed); column headers with count badges; task cards with click-to-open detail (no drag-and-drop) | 0.75 day | Critical | T4.5 |
| T4.7 | Task creation modal | Form: title (max 200 chars), description, assignee dropdown, priority selector, due date picker (no past dates), estimated hours; validation; API submission | 0.5 day | Critical | T4.6 |
| T4.8 | Manager task detail drawer | Right-side slide-in: full details, editable fields, progress bar (read-only), status controls (can mark Completed), comments thread, attachments, delete confirmation | 0.75 day | Critical | T4.7 |
| T4.9 | Employee task list | Filterable list: filter by status, sort by due date/priority; task cards with priority badges, countdown, progress bar, overdue red border highlighting | 0.5 day | Critical | T4.8 |
| T4.10 | Employee task detail drawer | Progress slider (0–100%) with color transitions (gray/amber/green), restricted status dropdown, comments thread, file upload drag-and-drop zone | 0.5 day | Critical | T4.9 |
| T4.11 | Analytics view | Chart.js: grouped bar chart, doughnut chart, line chart (30-day trend), employee detail cards; all charts update via Socket.IO events | 0.5 day | High | T4.10 |
| T4.12 | Notification panel | Bell dropdown: last 20 notifications with type icons, relative timestamps, read/unread states, mark-all-as-read button | 0.25 day | High | T4.11 |
| T4.13 | Responsive polish | Media queries: 1024px (2-col grid), 640px (1-col stacked); test Kanban collapse, full-width drawers on mobile | 0.25 day | Medium | T4.12 |

Quality Gate: All 3 screens fully functional. Task creation, assignment, progress, status, comments, and file uploads work end-to-end with real-time sync. Analytics charts render accurately. No console errors in Chrome.

## 2.6 Phase 5: Testing, QA & Deployment (Days 14–15)

Objective: Comprehensive testing across all features, cross-browser validation, performance verification, bug fixes, and deployment preparation.

| ID | Task | Description | Effort | Priority | Dep. |
| --- | --- | --- | --- | --- | --- |
| T5.1 | End-to-end workflow testing | Full lifecycle: login → create task → assign → progress → review → complete. Test with all 4 users simultaneously. | 0.5 day | Critical | — |
| T5.2 | Real-time sync validation | 4 browser tabs; verify all Socket.IO events propagate within 1 second; test auto-reconnection after disconnect | 0.25 day | Critical | T5.1 |
| T5.3 | Cross-browser testing | Chrome 90+, Firefox 88+, Safari 14+, Edge 90+; verify no console errors; validate WebSocket and CSS Grid support | 0.25 day | High | T5.2 |
| T5.4 | Error handling & edge cases | Empty states, 404s, 10MB+ file rejection (413), concurrent updates, server restart data persistence (SQLite WAL) | 0.25 day | High | T5.3 |
| T5.5 | Performance audit | Page load < 2s, API < 100ms, Socket.IO < 1s latency; optimize if thresholds exceeded | 0.25 day | High | T5.4 |
| T5.6 | Bug fixes & polish | Address all issues from T5.1–T5.5; final CSS refinements; verify all 12 business rules (BR-01 through BR-12) | 0.25 day | Critical | T5.5 |
| T5.7 | Deployment documentation | README.md with install/start instructions, environment variables, seed data, browser requirements, troubleshooting | 0.15 day | Medium | T5.6 |
| T5.8 | Final sign-off | Stakeholder demo; confirm all 15 MVP requirements pass; approve for production release | 0.1 day | Critical | T5.7 |

Quality Gate: All 15 test cases pass. All 6 quality gates met. Stakeholder demo completed with sign-off received.

# 3. Project Structure & File Architecture

TaskFlow follows a flat, minimal file structure optimized for a single-server deployment. Every file has a clear responsibility. The database uses SQLite (not JSON) as specified in the TRD.

| File / Directory | Responsibility | Est. Size |
| --- | --- | --- |
| server.js | Main entry point — Express server, all 19 API routes, Socket.IO event handlers, SQLite initialization, Multer config | ~400 lines |
| package.json | Dependencies: express, socket.io, better-sqlite3, multer, uuid | Config |
| db/database.sqlite | SQLite database file (auto-created on first run with WAL mode and 4 seeded users) | Auto-gen |
| public/login.html | Login page with 4 user selection cards | ~50 lines |
| public/manager.html | Manager dashboard: Kanban board, analytics, team panel, modals, drawer | ~400 lines |
| public/employee.html | Employee dashboard: task list, progress slider, detail drawer | ~350 lines |
| public/css/style.css | Design system: TRD color tokens, Plus Jakarta Sans + DM Serif Display, components, responsive | ~800 lines |
| public/js/app.js | Shared utilities: Socket.IO init, notifications, toasts, audio, date formatters | ~200 lines |
| public/uploads/ | File attachment storage directory (UUID-prefixed filenames) | Directory |

# 4. API Endpoint Implementation Plan

All 19 REST API endpoints are implemented in Phase 2 within server.js. Each endpoint includes input validation, error handling, notification triggers, and Socket.IO event emission. This list includes GET /api/tasks/stats (which was missing from the original plan) and is fully aligned with TRD Section 4.

| # | Method | Endpoint | Description | Access |
| --- | --- | --- | --- | --- |
| 1 | GET | /api/users | List all 4 users (for login screen) | Public |
| 2 | GET | /api/users/:id | Get single user by ID | Public |
| 3 | POST | /api/tasks | Create a new task (Manager only) | Manager |
| 4 | GET | /api/tasks | List tasks (filtered by role) | Auth |
| 5 | GET | /api/tasks/:id | Task detail with comments and attachments | Auth |
| 6 | PATCH | /api/tasks/:id | Update task + trigger notifications + emit events | Auth |
| 7 | DELETE | /api/tasks/:id | Delete task + cascade (Manager only) | Manager |
| 8 | GET | /api/tasks/stats | Task statistics and aggregate metrics | Manager |
| 9 | GET | /api/tasks/:id/comments | List comments for a task (chronological) | Auth |
| 10 | POST | /api/tasks/:id/comments | Add comment + notify + emit comment:new | Auth |
| 11 | GET | /api/tasks/:id/attachments | List attachments for a task | Auth |
| 12 | POST | /api/tasks/:id/attachments | Upload file (multipart, 10MB, MIME validation) | Auth |
| 13 | DELETE | /api/attachments/:id | Delete attachment + remove from disk | Owner/Mgr |
| 14 | GET | /uploads/:filename | Serve/download an uploaded file | Public |
| 15 | GET | /api/notifications | Get last 20 notifications for userId | Auth |
| 16 | PATCH | /api/notifications/:id/read | Mark notification as read | Auth |
| 17 | PATCH | /api/notifications/read-all | Mark all notifications as read | Auth |
| 18 | GET | /api/analytics/overview | Dashboard KPIs: total, completion rate, overdue | Manager |
| 19 | GET | /api/analytics/team | Per-employee comparison metrics | Manager |
| 20 | GET | /api/analytics/employee/:id | Individual employee analytics | Manager |

### POST /api/tasks — Request Body

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| title | string | Yes | Task title, 1–200 characters |
| description | string | No | Detailed description of the task |
| assigned_to | string (UUID) | Yes | UUID of the employee to assign |
| priority | string | Yes | One of: low, medium, high, critical |
| due_date | ISO 8601 | Yes | Deadline. Must be today or future (per BR-05). |
| estimated_hours | number | No | Estimated effort in hours (e.g., 8.5) |

# 5. Real-Time Event Architecture

Socket.IO provides the real-time communication backbone. This event catalog is aligned exactly with TRD Section 5.2. Events are emitted from the server whenever data changes; clients listen and update the UI without polling.

## 5.1 Event Catalog (Aligned with TRD)

| Event Name | Direction | Recipient | Payload Summary |
| --- | --- | --- | --- |
| task:assigned | Server → Client | Employee | Full task object with title, priority, due date, description |
| task:updated | Server → Client | Manager | Task ID, updated fields (progress, status), employee name |
| task:deleted | Server → Client | Employee | Task ID of the removed task |
| comment:new | Server → Client | Both | Comment object with author name, content, timestamp |
| notification:new | Server → Client | Target user | Full notification object (triggers popup + sound) |
| progress:update | Server → Client | Manager | Employee ID, task ID, old and new progress values |
| status:change | Server → Client | Both | Task ID, old status, new status, changed by user |
| user:online | Server → All | All users | User ID and online status (for presence indicators) |

## 5.2 Notification Type Mapping

| Type | Toast Color | Message Pattern | Recipient |
| --- | --- | --- | --- |
| task_assigned | #1B3A4B (Navy) | "{user} assigned you: {task_title}" | Employee |
| progress_update | #4A7C6F (Teal) | "{user} updated progress: {old}% → {new}%" | Manager |
| status_change | #E8913A (Amber) | "{user} moved {task} to {status}" | Other party |
| comment | #1B3A4B (Navy) | "{user} commented on {task_title}" | Other party |
| task_completed | #4A7C6F (Teal) | "{task_title} marked completed" | Employee |
| overdue_warning | #C0392B (Red) | "{task_title} is past its due date" | Both |
| task_deleted | #C0392B (Red) | "{task_title} has been deleted" | Employee |

Correction from TRD: The task_completed notification is triggered by the Manager (not the Employee), because only the Manager can set status to "completed" per Business Rule BR-03. The recipient is the assigned Employee.

## 5.3 Room-Based Routing

Socket.IO rooms target events to specific users. On connect, the server joins each user to room user:{userId}. Events emit to specific rooms, ensuring employees only see their own notifications. The Manager receives events from all rooms for complete oversight.

## 5.4 Notification Behavior

When a notification:new event arrives on the client:

- Toast popup appears in top-right corner with notification title and message, styled with type-specific accent color

- Audio chime plays (short, non-intrusive, < 1 second duration)

- Bell icon unread badge count updates

- Notification is persisted in SQLite database for history and audit

- Clicking the toast navigates to the relevant task detail view

- Toast auto-dismisses after 8 seconds; can be manually dismissed or clicked

# 6. Frontend Component Implementation Plan

The frontend consists of 3 HTML pages and a shared CSS design system. Each screen uses vanilla HTML/CSS/JS. The design system is fully aligned with TRD Section 6.4.

## 6.1 Design System Specifications (from TRD)

| Element | Specification |
| --- | --- |
| Primary Color | #1B3A4B (deep navy) — headers, nav bar, primary buttons |
| Accent Color | #4A7C6F (muted teal) — success states, progress bars, highlights |
| Warning Color | #E8913A (warm amber) — medium priority, due-soon alerts |
| Critical Color | #C0392B (strong red) — critical priority, overdue, errors |
| Background | #F8F9FA (off-white) with #FFFFFF card surfaces |
| Body Typography | Plus Jakarta Sans — weights: 300, 400, 500, 600, 700 |
| Heading Typography | DM Serif Display — page titles and section headings |
| Font Sizes | 11px badges, 12px labels, 13px cards, 14px body, 20–28px headings |
| Border Radius | 12px cards, 8px buttons, 6px inputs |
| Shadows | 0 1px 3px rgba(0,0,0,0.04) rest; 0 8px 24px rgba(0,0,0,0.08) hover |
| Animations | 300ms ease transitions, slide-in toasts, progress bar fill animation |
| Breakpoints | 1024px tablet (2-col), 640px mobile (1-col stacked) |

## 6.2 Screen Implementation Breakdown

| Screen | Key Components | Complexity | Est. Lines |
| --- | --- | --- | --- |
| Login Page | Logo, 4 avatar cards (2x2 grid), role badges, click handlers | Low | ~50 |
| Manager — Board | Navbar, stats row, team panel, 4-col Kanban (no drag-drop), task cards, create modal | High | ~250 |
| Manager — Analytics | KPI cards, bar chart, doughnut chart, line chart, employee detail cards | Medium | ~150 |
| Manager — Drawer | Slide-in panel, editable fields, status controls, comments, attachments, delete confirm | High | ~200 |
| Employee — List | Navbar, stats row, filter bar, task list with progress/status/priority badges | Medium | ~150 |
| Employee — Drawer | Progress slider (0–100%), restricted status select, comments, file upload | High | ~200 |
| Notification Panel | Bell badge, dropdown list (20 items), type icons, timestamps, mark-read | Medium | ~80 |
| Toast System | Top-right slide-in, TRD accent colors, 8s auto-dismiss, close button, audio chime | Low | ~50 |

# 7. Testing Strategy

## 7.1 Test Matrix

Each test case maps to a PRD user story (US-xxx) or business rule (BR-xx) for full traceability.

| ID | Test Case | Expected Result | PRD Ref | Priority |
| --- | --- | --- | --- | --- |
| TC-01 | Login as each of 4 users | Correct dashboard loads by role | US-001–014 | Critical |
| TC-02 | Manager creates task | Task in To Do column; employee notified < 1s | US-001 | Critical |
| TC-03 | Assign task to Sara | Sara gets toast + bell notification; task in her list | US-002 | Critical |
| TC-04 | Progress 0→60% | Manager Kanban progress bar updates in real-time | US-007 | Critical |
| TC-05 | Status → In Progress | Card moves to In Progress column on Manager view | US-008 | Critical |
| TC-06 | Status → Review | Card moves to Review column; Manager notified | US-008 | Critical |
| TC-07 | Manager marks Completed | Card to Done; metrics update; completed_at set | BR-03 | Critical |
| TC-08 | Bidirectional comments | Comments appear real-time for both parties | US-009 | High |
| TC-09 | Upload 5MB PDF | File stored, listed, downloadable by both | US-010 | High |
| TC-10 | Upload 15MB file (reject) | HTTP 413; clear error message shown | BR-06 | High |
| TC-11 | Delete task with cascade | Task, comments, attachments, files all removed | BR-07 | High |
| TC-12 | 4 simultaneous tabs | All events sync < 1 second; no data conflicts | BR-11 | Critical |
| TC-13 | Analytics charts | Bar, doughnut, line charts render with accurate data | US-004 | High |
| TC-14 | Online/offline dots | Green when connected; gray after 30s timeout | US-014 | Medium |
| TC-15 | Server restart persistence | All data survives restart via SQLite WAL | BR-08 | Critical |

## 7.2 Quality Gates

| Gate | Pass Criteria | Measured By |
| --- | --- | --- |
| Functional | All 15 test cases pass; full lifecycle with 4 users | Manual testing |
| Performance | Page load < 2s; API < 100ms; Socket.IO < 1s | Chrome DevTools |
| Usability | Task creation < 30s; progress update < 10s | Stopwatch timing |
| Data Integrity | Zero data loss on restart; no write conflicts | Restart + concurrent test |
| Browser Compat | Chrome, Firefox, Safari, Edge — no console errors | Cross-browser test |
| Error Handling | All errors: proper HTTP codes with JSON messages | API testing |

# 8. Milestones & Timeline

## 8.1 Milestone Schedule (Corrected)

All dates calculated from start date March 3, 2026 (Monday), with weekends as non-working days.

| Milestone | Description | Day | Date | Deliverable |
| --- | --- | --- | --- | --- |
| M1 | Server boots with SQLite seed data | Day 2 | Mar 4 (Tue) | Running server on localhost:3000 |
| M2 | All 19 API endpoints tested | Day 6 | Mar 10 (Tue) | Passing API test suite |
| M3 | Real-time events propagate | Day 8 | Mar 12 (Thu) | Multi-tab event sync demo |
| M4 | All screens fully functional | Day 13 | Mar 19 (Thu) | Feature-complete UI |
| M5 | All test cases pass | Day 14 | Mar 20 (Fri) | Signed test report |
| M6 | Production deployed | Day 15 | Mar 21 (Sat) | Production-ready system |

## 8.2 Gantt Chart

| Phase | Wk 1 (Mar 3–7) | Wk 2 (Mar 10–14) | Wk 3 (Mar 17–21) |
| --- | --- | --- | --- |
| Phase 1: Setup | ████ (Mon–Tue) |  |  |
| Phase 2: Backend API | █████ (Wed–Fri) | ██ (Mon) |  |
| Phase 3: Real-Time |  | ███ (Tue–Wed) |  |
| Phase 4: Frontend UI |  | ███ (Thu–Fri) | █████ (Mon–Wed) |
| Phase 5: Test & QA |  |  | ███ (Thu–Fri) |

# 9. Risks & Mitigation

| ID | Risk | Prob. | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R1 | SQLite write contention | Low | Medium | WAL mode enables concurrent reads with serialized writes. 4 users produce minimal contention. Monitor via PRAGMA wal_checkpoint. |
| R2 | WebSocket disconnection | Medium | Low | Socket.IO auto-reconnect with exponential backoff. Client performs full data reload on reconnect to recover missed events. |
| R3 | File uploads fill disk | Low | High | 10MB per-file limit via Multer. Monitor disk usage. Cleanup script for orphaned files. |
| R4 | Cross-browser CSS issues | Medium | Low | CSS reset/normalize. Test all 4 browsers. Use well-supported properties only. |
| R5 | Chart.js CDN unavailable | Low | Medium | Graceful error message. Fallback: bundle Chart.js locally in public/js/. |
| R6 | Scope creep | Medium | High | Strict PRD v1.0 feature list. Drag-and-drop, dark mode, auth deferred to v1.1+. |
| R7 | No authentication | Medium | Medium | Accepted risk for 4 trusted users. Documented as v2.0 requirement. |
| R8 | Data loss from crash | Low | High | SQLite WAL mode provides crash recovery. Regular backups of database.sqlite. |

# 10. Deployment & Launch Checklist

## 10.1 Prerequisites

| # | Requirement | Specification |
| --- | --- | --- |
| 1 | Node.js runtime | v18.0.0 or higher |
| 2 | npm package manager | v9+ (bundled with Node.js) |
| 3 | Network port 3000 | Available and not blocked by firewall |
| 4 | Disk space | Minimum 100MB free |
| 5 | Modern web browser | Chrome 90+, Firefox 88+, Safari 14+, or Edge 90+ |
| 6 | Network access | All 4 users on same network or access to server IP |

## 10.2 Environment Variables

| Variable | Default | Description |
| --- | --- | --- |
| PORT | 3000 | HTTP server port |
| NODE_ENV | development | Environment mode (development / production) |
| UPLOAD_MAX_SIZE | 10485760 | Max upload size in bytes (10MB default) |

## 10.3 Deployment Steps

| # | Step | Command / Action | Expected Result |
| --- | --- | --- | --- |
| 1 | Clone project | Copy taskflow/ directory to server | All files present |
| 2 | Install dependencies | cd taskflow && npm install | node_modules/ created |
| 3 | Start application | npm start | Server on :3000; SQLite auto-created |
| 4 | Verify startup | Open http://localhost:3000 | Login page with 4 user cards |
| 5 | Test login | Click each user card | Correct dashboard loads |
| 6 | Test task creation | Manager creates task for Sara | Sara receives notification < 1s |
| 7 | Test real-time | Open 2 tabs; update progress | Other tab updates live |
| 8 | Distribute URL | Share http://{server-ip}:3000 | All 4 users can access |

## 10.4 Seeded User Accounts

These 4 users are identical across the PRD, TRD, and this Implementation Plan (Omar corrected to #E8913A).

| ID | Name | Role | Email | Avatar Color |
| --- | --- | --- | --- | --- |
| u1 | Ahmed | Manager | ahmed@taskflow.com | #1B3A4B (Navy) |
| u2 | Sara | Employee | sara@taskflow.com | #4A7C6F (Teal) |
| u3 | Omar | Employee | omar@taskflow.com | #E8913A (Amber) |
| u4 | Layla | Employee | layla@taskflow.com | #8E6BBF (Purple) |

# 11. Approval & Sign-Off

By signing below, stakeholders approve this revised Implementation Plan (v1.1) and authorize the start of development for TaskFlow v1.0. This plan has been verified for full alignment with PRD (TF-PRD-001) and TRD (TF-TRD-001).

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Product Owner |  |  |  |
| Engineering Lead |  |  |  |
| QA Lead |  |  |  |
| Project Sponsor |  |  |  |

— End of Document —